# 🏥 Security Testing Test Strategy Document

**Domain:** Healthcare & Life Sciences

**Version:** 1.0 | **Date:** May 2026 | **Classification:** Confidential

**Prepared For:** `[Organization Name]`

**Prepared By:** `[Security/Engineering Team]`

---

## 📑 1. Document Control

| Field | Value |

|-------|-------|

| Document ID | `SEC-TEST-STRAT-HC-001` |

| Owner | Chief Information Security Officer (CISO) |

| Review Cycle | Annual or after major compliance/regulatory updates |

| Distribution | Security, Engineering, Compliance, QA, Legal, Vendor Management |

| Approval Signatures | `[CISO]`, `[VP Engineering]`, `[Privacy/Compliance Officer]` |

> **Adoption Tip:** Store in a controlled document management system with version tracking. Attach to your SDLC/DevSecOps governance portal.

---

## 🎯 2. Executive Summary

This document defines the security testing strategy for `[Organization Name]`'s healthcare applications, infrastructure, and third-party integrations. It aligns with patient safety priorities, regulatory mandates (HIPAA, HITRUST, NIST, FDA where applicable), and industry best practices. The strategy establishes a risk-based, continuous security testing lifecycle to protect Electronic Protected Health Information (ePHI), ensure system integrity, and maintain uninterrupted clinical operations.

---

## 📐 3. Scope & Objectives

### 3.1 In-Scope

- EHR/EMR systems, patient portals, telehealth platforms

- Clinical decision support & analytics dashboards

- APIs (FHIR/HL7, SMART on FHIR, internal microservices)

- Cloud infrastructure (AWS/Azure/GCP healthcare workloads)

- Medical IoT/Connected devices & edge gateways

- Third-party vendor integrations (billing, labs, pharmacies, clearinghouses)

- Identity & Access Management (IdP, MFA, SSO, privileged access)

### 3.2 Out-of-Scope

- Physical security assessments

- Penetration testing of non-networked legacy clinical equipment without vendor coordination

- Personal devices not managed under corporate MDM

### 3.3 Primary Objectives

| Objective | Healthcare Alignment |

|-----------|----------------------|

| Confidentiality of ePHI | HIPAA Privacy & Security Rules |

| Integrity of clinical data | Patient safety, audit trail requirements |

| Availability of critical systems | Clinical continuity, HITECH uptime expectations |

| Compliance evidence | HITRUST CSF, NIST CSF 2.0, FDA cybersecurity guidance |

| Secure interoperability | FHIR security profiles, OAuth 2.0 / PKCE, TLS 1.2+ |

---

## ⚖️ 4. Regulatory & Compliance Framework

| Regulation/Standard | Security Testing Relevance |

|---------------------|----------------------------|

| **HIPAA Security Rule** (§164.308, .310, .312) | Access controls, audit logging, transmission security, risk analysis |

| **HITECH Act** | Breach notification readiness, encryption validation |

| **HITRUST CSF (r2)** | Control mapping for pen testing, vuln management, secure SDLC |

| **NIST SP 800-66 Rev. 2 / NIST CSF 2.0** | Risk-based testing, identify/protect/detect/respond/recover alignment |

| **FDA Cybersecurity Guidance (2023)** | Premarket testing for connected medical devices, SBOM verification |

| **GDPR/CCPA** (if applicable) | Consent management, data subject request workflows, cross-border testing constraints |

| **ONC Health IT Certification** | API security, audit capabilities, standardized data exchange |

> **Note:** All test activities must be mapped to applicable compliance controls for audit readiness. Maintain a control-to-test traceability matrix (see Appendix A).

---

## 🔍 5. Security Testing Methodology

| Phase | Technique | Frequency | Healthcare Focus |

|-------|-----------|-----------|------------------|

| **Design** | Threat Modeling (STRIDE, MITRE ATT&CK for Healthcare) | Per major feature/epic | ePHI data flows, clinical workflow impact, third-party data sharing |

| **Code** | SAST, SCA, IaC scanning | Every PR/commit | Secret detection, PHI handling patterns, deprecated crypto |

| **Build** | Container/image scanning, SBOM generation | Per build | CVE patching, open-source license compliance, medical device firmware |

| **Pre-Prod** | DAST, IAST, API security testing, config review | Pre-release | FHIR endpoint validation, OAuth flows, role-based access, audit logging |

| **Production-Like** | Authorized penetration testing, red team exercises | Quarterly / Bi-annually | Clinical system disruption simulation, ransomware resilience, vendor integration attack paths |

| **Continuous** | CSPM, CWPP, WAF/IDS rule tuning, log analytics | 24/7 | Anomalous PHI access, privilege escalation, API abuse detection |

> **Healthcare-Specific Notes:**

> - All testing must avoid disruption to clinical operations. Use maintenance windows or isolated staging.

> - Medical device testing requires OEM coordination and FDA-compliant documentation.

> - API testing must validate SMART on FHIR scopes, consent propagation, and data minimization.

---

## 🧪 6. Test Environment & Data Handling

| Requirement | Implementation |

|-------------|----------------|

| **Environment Isolation** | Dedicated security test VPC/VNet, network segmentation, no production routing |

| **Test Data** | Synthetic PHI or HIPAA-compliant de-identified data per 45 CFR §164.514 (Safe Harbor or Expert Determination) |

| **Data Masking/Tokenization** | Automated masking for names, MRNs, SSNs, DOBs, biometrics, clinical notes |

| **Access Controls** | Role-based tester access, JIT credentials, MFA, session recording, least privilege |

| **Audit Logging** | Immutable logs for all test actions, retained per HIPAA 6-year requirement |

| **Cleanup** | Automated environment teardown, secure data wiping, certificate rotation post-test |

> ⚠️ **Compliance Warning:** Never use live production PHI in security testing without explicit IRB/Privacy Board approval, BAAs, and documented risk mitigation.

---

## 👥 7. Roles & Responsibilities (RACI)

| Role | Responsibilities |

|------|------------------|

| **CISO** | Strategy approval, risk acceptance, executive reporting |

| **Security Test Lead** | Test planning, tool orchestration, result validation, remediation tracking |

| **Penetration Testers / Red Team** | Authorized exploitation, clinical workflow impact analysis, report drafting |

| **DevSecOps Engineers** | Pipeline integration, SAST/DAST/SCA tuning, patch deployment |

| **Compliance / Privacy Officer** | HIPAA/HITRUST mapping, data handling validation, audit coordination |

| **Clinical/IT Operations** | Maintenance window scheduling, rollback planning, uptime monitoring |

| **Third-Party Vendors** | Provide SBOMs, coordinate joint testing, share vulnerability disclosures |

---

## 🛠️ 8. Tools & Technologies (Examples)

| Category | Tools | Validation Notes |

|----------|-------|------------------|

| SAST/SCA | SonarQube, Snyk, Checkmarx, Semgrep | Tune for PHI handling patterns, false positive reduction |

| DAST/IAST | Burp Suite Pro, OWASP ZAP, Contrast Security | Validate API auth flows, session management, data exposure |

| Vulnerability Scanning | Tenable, Qualys, Rapid7 | Healthcare asset tagging, clinical priority mapping |

| Cloud Security | AWS Security Hub, Azure Defender, Prisma Cloud | CSPM for HIPAA-eligible services, KMS validation |

| API Security | 42Crunch, Salt Security, FHIR Validator | SMART on FHIR compliance, OAuth 2.0/PKCE validation |

| Test Data Management | Delphix, Informatica, custom masking scripts | HIPAA Safe Harbor compliance verification |

> **Adoption Tip:** Maintain a tool inventory with versioning, license tracking, and annual effectiveness reviews. Avoid tool sprawl; integrate via CI/CD and SIEM.

---

## 📅 9. Test Phases & Schedule (Sample)

| Phase | Duration | Deliverable | Compliance Link |

|-------|----------|-------------|-----------------|

| Planning & Threat Modeling | 1-2 wks | Architecture diagrams, data flow maps, threat register | HIPAA §164.308(a)(1)(ii)(A) |

| Static & Dependency Scanning | Continuous | SAST/SCA reports, SBOM, remediation tickets | HITRUST 06.i, NIST PR.IP-12 |

| Dynamic & API Testing | Per release | DAST reports, API security findings, auth flow validation | HIPAA §164.312(e)(1) |

| Penetration Test | 2-3 wks | Executive & technical reports, risk-rated findings | HITRUST 06.l, NIST DE.CM-8 |

| Remediation & Retesting | 1-4 wks (SLA-driven) | Closure evidence, regression test results | HIPAA §164.308(a)(5)(ii)(B) |

| Continuous Monitoring | Ongoing | Alert dashboards, MTTR metrics, trend reports | NIST CSF DE.DP-2, RS.AN-1 |

> Adjust cadence based on system criticality (e.g., life-support adjacent systems require biannual pen tests + monthly vuln scans).

---

## ⚖️ 10. Risk Assessment & Prioritization Matrix

| Severity | CVSS | Clinical Impact | Remediation SLA | Example |

|----------|-----------------------|-----------------|---------|

| Critical | 9.0-10.0 | Patient safety, ePHI breach, system outage | ≤ 7 days | Unauthenticated FHIR endpoint exposing full patient records |

| High | 7.0-8.9 | Workflow disruption, privilege escalation, compliance violation | ≤ 14 days | Broken access control allowing nurse to modify physician orders |

| Medium | 4.0-6.9 | Limited data exposure, logging gaps, config drift | ≤ 30 days | Missing TLS 1.3 enforcement on internal API |

| Low | 0.1-3.9 | Information disclosure, minor hygiene issues | ≤ 60 days | Verbose error messages revealing stack traces |

> **Healthcare Context:** Prioritize based on **patient impact**, **regulatory penalty risk**, and **operational continuity**, not just CVSS score.

---

## 📊 11. Reporting, Metrics & KPIs

| Metric | Target | Reporting Audience |

|--------|--------|-------------------|

| Vulnerability Density (per KLOC) | < 0.5 High/Critical | Engineering Leadership |

| Mean Time to Remediate (MTTR) | ≤ 14 days (Critical) | CISO, Compliance |

| Test Coverage (SAST/DAST/API) | ≥ 90% in-scope assets | QA/DevSecOps |

| Compliance Control Pass Rate | ≥ 95% audit readiness | Legal, Audit Committee |

| False Positive Rate | < 15% | Security Engineering |

| PHI Exposure Incidents (Testing) | 0 | Privacy Officer |

> Reports include: Executive summary, technical findings, compliance mapping, remediation status, risk acceptance exceptions.

---

## 🔁 12. Remediation & Continuous Improvement

- **Ticketing Integration:** Auto-create Jira/ServiceNow tickets with severity, SLA, and compliance tags

- **Patch Management:** Align with clinical change advisory board (CAB) for production deployments

- **Retesting Protocol:** Mandatory verification before closure; document evidence for auditors

- **Feedback Loop:** Post-incident & post-test retrospectives → update threat models, tool rules, training

- **Strategy Review:** Annual update or after regulatory changes, major breaches, or architecture shifts

---

## 📎 13. Appendices

| Appendix | Content |

|----------|---------|

| A | Control-to-Test Traceability Matrix (HIPAA/HITRUST/NIST) |

| B | Sample Security Test Cases (ePHI handling, FHIR API, RBAC) |

| C | Test Data De-identification SOP |

| D | Vendor/Third-Party Testing Agreement Template |

| E | Emergency Testing Rollback & Clinical Impact Mitigation Plan |

| F | Glossary (ePHI, HITRUST, FHIR, SMART, SBOM, CVSS, etc.) |

---

## ✅ Adoption Checklist for Healthcare Teams

1. ☐ Map in-scope systems to HIPAA/HITRUST control requirements

2. ☐ Implement HIPAA-compliant test data provisioning & masking

3. ☐ Integrate security testing into CI/CD with clinical release gates

4. ☐ Establish maintenance windows & clinical impact escalation paths

5. ☐ Train testers on healthcare workflows, PHI handling, and patient safety implications

6. ☐ Configure reporting for compliance audit readiness (6-year retention)

7. ☐ Review & update strategy annually or after regulatory/architecture changes

---

> 📌 **Disclaimer:** This template is provided for reference and must be reviewed by legal, compliance, and clinical leadership before implementation. Regulatory requirements vary by jurisdiction, system criticality, and organizational risk posture.

Let me know if you need:

- A filled-out example for a specific system (e.g., patient portal, EHR integration, cloud migration)

- Compliance mapping spreadsheets (HIPAA → Test Controls)

- CI/CD pipeline security testing integration guide

- Vendor/third-party security testing clause templates